SMART BOT PLATFORM

Multi-Bot WhatsApp Service Platform

Java 21 / Spring Boot 3.3 / Maven Multi-Module

Architecture & Implementation Plan

Version 1.0 — March 2026

Service Company Model — Cameroon Market

CONFIDENTIAL

# Table of Contents

1. Executive Summary .............................................................. 3

2. System Architecture Overview ............................................. 4

3. Maven Multi-Module Structure ........................................... 5

4. Core Module Design ............................................................ 7

5. Bot Module Pattern ............................................................. 10

6. Database Schema ................................................................. 12

7. Security Architecture .......................................................... 14

8. Deployment Architecture .................................................... 15

9. Migration Plan: Node.js to Spring Boot ............................ 16

10. Implementation Plan (12 Weeks) ..................................... 17

11. Risk Assessment ................................................................ 20

# 1. Executive Summary

This document defines the architecture for Smart Bot Platform, a multi-bot WhatsApp service platform built with Java 21 and Spring Boot 3.3. The platform enables rapid deployment of custom WhatsApp bots for businesses across different industries in Cameroon, starting with a proven Smart Laundromat bot and expanding to pharmacy and healthcare clients.

## 1.1 Business Context

- Service company model: custom bot development per client

- Target market: Cameroon businesses needing WhatsApp automation

- Revenue model: per-client development + monthly hosting/support fees

- Current state: Laundromat bot deployed and stable for 3+ weeks in Node.js

## 1.2 Key Architecture Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Language | Java 21 (LTS) | Long-term support, strong typing, mature ecosystem |
| Framework | Spring Boot 3.3 | DI, auto-config, production-ready |
| Build Tool | Maven Multi-Module | Clear module boundaries, dependency management |
| Architecture | Modular Monolith | Single deployment, clean separation |
| State | Redis 7+ | Session state, key prefixing per bot |
| Database | PostgreSQL 16 | Relational data, JSONB for configs |
| Deployment | Heroku / Docker | Simple ops for solo developer |

⚠ Critical Migration Note

The existing Node.js laundromat bot is stable. The migration must be incremental: run both systems in parallel during transition. Do NOT shut down the Node.js bot until the Java version passes all integration tests with real WhatsApp traffic.

# 2. System Architecture Overview

The platform follows a Modular Monolith pattern — a single deployable unit with strict internal module boundaries. This gives the deployment simplicity of a monolith with the code organization benefits of microservices.

## 2.1 High-Level Architecture

┌─────────────────────────────────────────────────────────────────┐

│                    INTERNET (WhatsApp Users)                    │

└──────────────────────────┬──────────────────────────────────────┘

│ HTTPS POST (webhook)

▼

┌─────────────────────────────────────────────────────────────────┐

│              SMART BOT PLATFORM (Single JVM)                    │

│                                                                 │

│  ┌───────────────────────────────────────────────────────────┐  │

│  │  WebhookController                                        │  │

│  │  1. Validate Meta signature (X-Hub-Signature-256)         │  │

│  │  2. Respond 200 OK immediately                            │  │

│  │  3. Extract phone_number_id from payload                  │  │

│  │  4. Check message idempotency (Redis, 24h TTL)            │  │

│  │  5. Delegate to BotRouter                                 │  │

│  └──────────────────────────┬────────────────────────────────┘  │

│                             │                                    │

│  ┌──────────────────────────▼────────────────────────────────┐  │

│  │  BotRouter (Strategy Pattern)                             │  │

│  │  Maps phone_number_id → Bot implementation                │  │

│  └──┬──────────────┬──────────────┬─────────────────────────┘  │

│     │              │              │                             │

│     ▼              ▼              ▼                             │

│  ┌──────┐     ┌──────┐     ┌──────┐                           │

│  │Laund.│     │Pharm.│     │Doctor│   (each implements Bot)    │

│  │ Bot  │     │ Bot  │     │ Bot  │                            │

│  └──┬───┘     └──┬───┘     └──┬───┘                           │

│     │            │            │                                 │

│  ┌──▼────────────▼────────────▼───────────────────────────┐    │

│  │  SHARED SERVICES                                       │    │

│  │  ┌──────────┐ ┌──────────┐ ┌──────────┐ ┌──────────┐  │    │

│  │  │WhatsApp  │ │Payment   │ │State     │ │Messaging │  │    │

│  │  │Client    │ │Gateway   │ │Manager   │ │Templates │  │    │

│  │  └──────────┘ └──────────┘ └──────────┘ └──────────┘  │    │

│  └────────────────────────────────────────────────────────┘    │

│                             │                                   │

│  ┌──────────────────────────▼────────────────────────────────┐ │

│  │  PostgreSQL 16          Redis 7                           │ │

│  │  (business data)        (state + idempotency + cache)     │ │

│  └──────────────────────────────────────────────────────────┘  │

└─────────────────────────────────────────────────────────────────┘

## 2.2 Request Flow (Sequence)

WhatsApp → Meta Cloud → POST /api/v1/webhook/whatsapp

│

├─ 1. SignatureFilter validates X-Hub-Signature-256

│     └─ REJECT 401 if invalid

│

├─ 2. Controller responds 200 OK (Meta requires < 5 seconds)

│

├─ 3. @Async processing begins

│     ├─ Extract phone_number_id, message_id, sender, body

│     ├─ Idempotency check: Redis SETNX message:{msg_id} TTL 24h

│     │   └─ SKIP if already processed

│     └─ BotRouter.route(phoneNumberId, incomingMessage)

│

├─ 4. Bot processes message

│     ├─ StateManager.getState(botPrefix, senderPhone)

│     ├─ Execute current flow step

│     └─ StateManager.setState(botPrefix, senderPhone, newState)

│

└─ 5. WhatsAppClient sends reply via Meta Graph API

# 3. Maven Multi-Module Structure

The project uses a Maven parent POM with child modules. Each module has a single responsibility and declares explicit dependencies on other modules.

## 3.1 Module Layout

smart-bot-platform/                    ← Root (parent POM)

├── pom.xml                             ← Parent: dependency management

│

├── bot-core/                           ← Module 1: Core abstractions

│   ├── pom.xml

│   └── src/main/java/com/smartbot/core/

│       ├── bot/

│       │   ├── Bot.java                ← Interface all bots implement

│       │   ├── BotConfig.java           ← Per-bot configuration POJO

│       │   ├── BotRouter.java           ← Routes messages to bots

│       │   └── BotRegistry.java         ← Auto-discovers @Bot beans

│       ├── conversation/

│       │   ├── ConversationState.java   ← State model

│       │   ├── StateManager.java        ← Redis-backed state

│       │   └── Flow.java                ← Flow step abstraction

│       ├── messaging/

│       │   ├── IncomingMessage.java      ← Parsed webhook payload

│       │   ├── OutgoingMessage.java      ← Response builder

│       │   └── MessageType.java          ← TEXT, IMAGE, BUTTON, LIST

│       ├── payment/

│       │   ├── PaymentService.java       ← Interface

│       │   ├── PaymentResult.java        ← Result model

│       │   └── PaymentProvider.java       ← Enum: MTN, ORANGE, WAVE...

│       └── exception/

│           ├── BotException.java

│           └── PaymentException.java

│

├── bot-whatsapp/                       ← Module 2: WhatsApp integration

│   ├── pom.xml                          (depends on: bot-core)

│   └── src/main/java/com/smartbot/whatsapp/

│       ├── WhatsAppClient.java          ← Send messages via Graph API

│       ├── WebhookController.java       ← POST/GET endpoint

│       ├── WebhookPayloadParser.java    ← Parse Meta JSON payload

│       ├── SignatureValidator.java       ← HMAC-SHA256 verification

│       └── dto/

│           ├── WebhookPayload.java      ← Full webhook DTO

│           └── WhatsAppMessage.java     ← Parsed message DTO

│

├── bot-payment/                        ← Module 3: Payment integrations

│   ├── pom.xml                          (depends on: bot-core)

│   └── src/main/java/com/smartbot/payment/

│       ├── CamPayService.java

│       ├── MtnMomoService.java

│       ├── OrangeMoneyService.java

│       ├── WaveService.java

│       ├── NkwaService.java

│       ├── KoraService.java

│       └── PaymentWebhookController.java ← Callbacks from providers

│

├── bot-laundry/                        ← Module 4: Laundry bot

│   ├── pom.xml                          (depends on: bot-core)

│   └── src/main/java/com/smartbot/laundry/

│       ├── LaundryBot.java              ← Implements Bot interface

│       ├── LaundryConfig.java            ← @ConfigurationProperties

│       ├── flows/

│       │   ├── WelcomeFlow.java

│       │   ├── MachineStatusFlow.java

│       │   ├── PaymentFlow.java

│       │   └── ReservationFlow.java

│       ├── service/

│       │   ├── MachineService.java       ← ESP32/MQTT integration

│       │   └── LaundryOrderService.java

│       └── model/

│           ├── Machine.java

│           └── LaundryOrder.java

│

├── bot-pharmacy/                       ← Module 5: Pharmacy bot

│   ├── pom.xml                          (depends on: bot-core)

│   └── src/main/java/com/smartbot/pharmacy/

│       ├── PharmacyBot.java

│       ├── flows/

│       │   ├── ProductSearchFlow.java

│       │   ├── ReservationFlow.java

│       │   └── OrderTrackingFlow.java

│       ├── service/

│       │   └── InventoryService.java

│       └── model/

│           ├── Product.java

│           └── Reservation.java

│

├── bot-app/                            ← Module 6: Main application

│   ├── pom.xml                          (depends on: ALL modules)

│   └── src/

│       ├── main/java/com/smartbot/

│       │   └── SmartBotApplication.java  ← @SpringBootApplication

│       └── main/resources/

│           ├── application.yml

│           ├── application-dev.yml

│           ├── application-prod.yml

│           └── application-test.yml

│

├── Dockerfile

├── docker-compose.yml                  ← Local dev: Postgres + Redis

├── .github/workflows/ci.yml

└── README.md

## 3.2 Module Dependency Graph

bot-app ──────────────────────────────────────────────┐

│  depends on everything (assembles the final JAR)   │

├── bot-laundry ──┐                                  │

├── bot-pharmacy ─┤                                  │

├── bot-whatsapp ─┼── all depend on ──▶ bot-core     │

└── bot-payment ──┘                                  │

│

bot-core has ZERO internal dependencies              │

(only external: Spring, Redis, Jackson)              │

└──────────────────────────────────────────────────────┘

⚠ Design Rule

Bot modules (bot-laundry, bot-pharmacy) NEVER depend on each other. They only depend on bot-core. This guarantees that adding or removing a bot cannot break another bot. The bot-app module is the only module that sees all other modules.

# 4. Core Module Design

The bot-core module defines every interface and abstraction that bot modules implement. This is the contract layer — it changes rarely and carefully.

## 4.1 Bot Interface

public interface Bot {

/** Unique identifier for this bot (e.g., "laundry", "pharmacy") */

String getBotId();

/** The WhatsApp phone_number_id this bot handles */

String getPhoneNumberId();

/** The WhatsApp Business Account access token */

String getAccessToken();

/** Process an incoming message and return response(s) */

List<OutgoingMessage> handleMessage(IncomingMessage message);

/** Supported message types (for validation) */

default Set<MessageType> supportedMessageTypes() {

return Set.of(MessageType.TEXT, MessageType.INTERACTIVE);

}

}

## 4.2 BotRouter (Strategy Pattern)

@Component

public class BotRouter {

private final Map<String, Bot> phoneIdToBotMap;

// Spring auto-injects ALL beans implementing Bot

public BotRouter(List<Bot> bots) {

this.phoneIdToBotMap = bots.stream()

.collect(Collectors.toMap(

Bot::getPhoneNumberId,

Function.identity(),

(a, b) -> {

throw new IllegalStateException(

"Duplicate phone_number_id: " + a.getPhoneNumberId());

}

));

log.info("Registered {} bots: {}",

bots.size(),

bots.stream().map(Bot::getBotId).toList());

}

public Optional<Bot> route(String phoneNumberId) {

return Optional.ofNullable(phoneIdToBotMap.get(phoneNumberId));

}

}

This is the critical pattern. Spring Boot's dependency injection automatically discovers every class that implements Bot. When a new bot module is added to the Maven build, it's automatically registered — zero manual wiring.

## 4.3 StateManager (Redis-Backed)

@Component

public class StateManager {

private final StringRedisTemplate redis;

private final ObjectMapper mapper;

private static final Duration STATE_TTL = Duration.ofHours(24);

public Optional<ConversationState> getState(String botId, String phone) {

String key = buildKey(botId, phone);

String json = redis.opsForValue().get(key);

if (json == null) return Optional.empty();

return Optional.of(mapper.readValue(json, ConversationState.class));

}

public void setState(String botId, String phone, ConversationState state) {

String key = buildKey(botId, phone);

redis.opsForValue().set(key, mapper.writeValueAsString(state), STATE_TTL);

}

public void clearState(String botId, String phone) {

redis.delete(buildKey(botId, phone));

}

// KEY FORMAT: {botId}:conversation:{phone}

// Examples:

//   laundry:conversation:237670111111

//   pharmacy:conversation:237670111111

private String buildKey(String botId, String phone) {

return botId + ":conversation:" + phone;

}

}

## 4.4 ConversationState Model

public record ConversationState(

String currentFlow,      // e.g., "payment", "machine-status"

String currentStep,      // e.g., "select-machine", "confirm-amount"

Map<String, Object> data, // collected user inputs

Instant lastActivity,

int messageCount

) {

public ConversationState withFlow(String flow, String step) {

return new ConversationState(flow, step, this.data,

Instant.now(), this.messageCount + 1);

}

public ConversationState withData(String key, Object value) {

var newData = new HashMap<>(this.data);

newData.put(key, value);

return new ConversationState(this.currentFlow, this.currentStep,

newData, Instant.now(), this.messageCount + 1);

}

}

## 4.5 Flow Abstraction

public interface Flow {

/** Unique flow identifier within this bot */

String getFlowId();

/** Can this flow handle the given message in the given state? */

boolean canHandle(IncomingMessage message, ConversationState state);

/** Process the message, return responses + updated state */

FlowResult process(IncomingMessage message, ConversationState state);

}

public record FlowResult(

List<OutgoingMessage> responses,

ConversationState newState

) {}

⚠ Why Interfaces, Not Abstract Classes

Interfaces allow bot modules to compose behavior freely. A PharmacyBot can implement both Bot and a custom InventoryAware interface without class hierarchy conflicts. Java records for immutable state prevent accidental mutation bugs in concurrent webhook processing.

# 5. Bot Module Pattern

Every bot module follows the same internal structure. Here is the LaundryBot as the reference implementation.

## 5.1 LaundryBot Implementation

@Component

@ConditionalOnProperty(prefix = "smartbot.bots.laundry", name = "enabled",

havingValue = "true", matchIfMissing = false)

public class LaundryBot implements Bot {

private final LaundryConfig config;

private final StateManager stateManager;

private final List<Flow> flows;

public LaundryBot(LaundryConfig config, StateManager stateManager,

List<Flow> flows) {

this.config = config;

this.stateManager = stateManager;

// Only inject flows from THIS module (qualified by package)

this.flows = flows.stream()

.filter(f -> f.getClass().getPackageName()

.startsWith("com.smartbot.laundry"))

.toList();

}

@Override

public String getBotId() { return "laundry"; }

@Override

public String getPhoneNumberId() {

return config.getPhoneNumberId();

}

@Override

public String getAccessToken() {

return config.getAccessToken();

}

@Override

public List<OutgoingMessage> handleMessage(IncomingMessage msg) {

var state = stateManager.getState(getBotId(), msg.senderPhone())

.orElse(ConversationState.initial());

// Find the flow that handles this message + state

var flow = flows.stream()

.filter(f -> f.canHandle(msg, state))

.findFirst()

.orElseGet(() -> new WelcomeFlow()); // default

var result = flow.process(msg, state);

stateManager.setState(getBotId(), msg.senderPhone(),

result.newState());

return result.responses();

}

}

## 5.2 Configuration (application.yml)

smartbot:

bots:

laundry:

enabled: true

phone-number-id: "123456789012345"

access-token: "${LAUNDRY_WHATSAPP_TOKEN}"

verify-token: "${LAUNDRY_VERIFY_TOKEN}"

business-name: "Smart Laundry Douala"

default-language: "fr"

mqtt:

broker-url: "tcp://broker.hivemq.com:1883"

topic-prefix: "laundry/machine"

pharmacy:

enabled: true

phone-number-id: "987654321098765"

access-token: "${PHARMACY_WHATSAPP_TOKEN}"

verify-token: "${PHARMACY_VERIFY_TOKEN}"

business-name: "Pharmacie Centrale"

default-language: "fr"

doctor:

enabled: false   # Not yet developed

whatsapp:

webhook-path: "/api/v1/webhook/whatsapp"

app-secret: "${META_APP_SECRET}"  # For signature validation

redis:

state-ttl: 24h

idempotency-ttl: 24h

The @ConditionalOnProperty annotation means a bot is only instantiated when enabled: true is set. You can disable any bot without changing code — just flip the flag. This is critical for the service company model: deploy the same JAR everywhere, enable only the bots each client needs.

## 5.3 Error Isolation Pattern

This is the pattern that was missing from all our previous Node.js designs. Each bot's handleMessage is wrapped in a try-catch at the router level, so one bot crashing never affects another:

// In WebhookController (async processing)

@Async

public void processWebhookAsync(WebhookPayload payload) {

for (var change : payload.getChanges()) {

String phoneNumberId = change.getPhoneNumberId();

Bot bot = botRouter.route(phoneNumberId).orElse(null);

if (bot == null) {

log.warn("No bot registered for phone_number_id: {}",

phoneNumberId);

return;  // Silently ignore unknown bots

}

for (var message : change.getMessages()) {

try {

var responses = bot.handleMessage(

WebhookPayloadParser.toIncoming(message));

for (var response : responses) {

whatsAppClient.send(bot.getAccessToken(),

bot.getPhoneNumberId(),

response);

}

} catch (Exception e) {

log.error("Bot [{}] failed processing message: {}",

bot.getBotId(), e.getMessage(), e);

// Send error message to user, but NEVER crash

whatsAppClient.sendText(bot.getAccessToken(),

bot.getPhoneNumberId(), message.getFrom(),

"Désolé, une erreur est survenue. " +

"Veuillez réessayer.");

}

}

}

}

# 6. Database Schema

Minimal schema for Day 1. No flow library, no template engine, no analytics tables. Add tables only when a real client needs them.

## 6.1 Core Tables

-- Businesses (tenants/clients)

CREATE TABLE businesses (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name          VARCHAR(200) NOT NULL,

industry      VARCHAR(50) NOT NULL,  -- laundry, pharmacy, healthcare

bot_id        VARCHAR(50) UNIQUE NOT NULL,  -- maps to Bot.getBotId()

phone_number_id VARCHAR(50) UNIQUE NOT NULL,

config        JSONB DEFAULT '{}',     -- business-specific settings

is_active     BOOLEAN DEFAULT true,

created_at    TIMESTAMPTZ DEFAULT NOW(),

updated_at    TIMESTAMPTZ DEFAULT NOW()

);

-- Conversations (audit trail)

CREATE TABLE messages (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id   UUID NOT NULL REFERENCES businesses(id),

sender_phone  VARCHAR(20) NOT NULL,

direction     VARCHAR(10) NOT NULL,  -- 'inbound' | 'outbound'

message_type  VARCHAR(20) NOT NULL,  -- 'text' | 'interactive'...

content       TEXT,

whatsapp_msg_id VARCHAR(100),         -- for idempotency tracking

metadata      JSONB DEFAULT '{}',

created_at    TIMESTAMPTZ DEFAULT NOW()

);

-- Payment transactions

CREATE TABLE payments (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id   UUID NOT NULL REFERENCES businesses(id),

customer_phone VARCHAR(20) NOT NULL,

provider      VARCHAR(20) NOT NULL,  -- mtn, orange, wave, campay...

amount        DECIMAL(12,2) NOT NULL,

currency      VARCHAR(3) DEFAULT 'XAF',

status        VARCHAR(20) NOT NULL,  -- pending, success, failed

provider_ref  VARCHAR(100),           -- external transaction ID

metadata      JSONB DEFAULT '{}',

created_at    TIMESTAMPTZ DEFAULT NOW(),

updated_at    TIMESTAMPTZ DEFAULT NOW()

);

-- Indexes

CREATE INDEX idx_messages_business_sender

ON messages(business_id, sender_phone, created_at DESC);

CREATE INDEX idx_messages_whatsapp_id

ON messages(whatsapp_msg_id) WHERE whatsapp_msg_id IS NOT NULL;

CREATE INDEX idx_payments_business_status

ON payments(business_id, status, created_at DESC);

## 6.2 Bot-Specific Tables (per module)

-- bot-laundry module owns these tables

CREATE TABLE laundry_machines (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id   UUID NOT NULL REFERENCES businesses(id),

machine_number INTEGER NOT NULL,

machine_type  VARCHAR(20) NOT NULL,   -- washer, dryer

status        VARCHAR(20) DEFAULT 'idle',

current_program VARCHAR(50),

last_heartbeat TIMESTAMPTZ,

UNIQUE(business_id, machine_number)

);

-- bot-pharmacy module owns these tables

CREATE TABLE pharmacy_products (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id   UUID NOT NULL REFERENCES businesses(id),

name          VARCHAR(200) NOT NULL,

category      VARCHAR(100),

price         DECIMAL(12,2),

stock_count   INTEGER DEFAULT 0,

requires_prescription BOOLEAN DEFAULT false

);

CREATE TABLE pharmacy_reservations (

id            UUID PRIMARY KEY DEFAULT gen_random_uuid(),

business_id   UUID NOT NULL REFERENCES businesses(id),

product_id    UUID NOT NULL REFERENCES pharmacy_products(id),

customer_phone VARCHAR(20) NOT NULL,

status        VARCHAR(20) DEFAULT 'pending',

pickup_date   DATE,

created_at    TIMESTAMPTZ DEFAULT NOW()

);

⚠ Schema Ownership Rule

Each bot module owns its own tables and manages its own Flyway migration scripts. The bot-core module owns the shared tables (businesses, messages, payments). Migration files are namespaced: V1__core_init.sql, V1__laundry_init.sql, V1__pharmacy_init.sql. This prevents migration conflicts.

# 7. Security Architecture

Practical security for a service company. No WAF, no API Gateway, no Kubernetes network policies. Just the security controls that matter for your threat model.

## 7.1 Security Controls

| Layer | Control | Implementation |
| --- | --- | --- |
| Webhook | Meta signature validation | SignatureValidator: HMAC-SHA256 with app secret |
| Webhook | Message idempotency | Redis SETNX with 24h TTL on message_id |
| Input | Payload size limit | Spring: server.max-http-header-size=8KB |
| Input | Message sanitization | Strip HTML/scripts, limit to 4096 chars |
| Rate Limit | Per-phone throttle | Redis sliding window: 30 msg/min per phone |
| Rate Limit | Per-bot throttle | Spring Bucket4j: 100 req/sec per bot |
| Data | Secrets management | Env vars (Heroku Config Vars), never in code |
| Data | PII handling | Phone numbers are PII — log only last 4 digits |
| Transport | HTTPS only | Heroku provides SSL termination |
| Payment | Webhook validation | Each payment provider has its own signature check |
| Database | SQL injection | Spring Data JPA parameterized queries (default) |

## 7.2 Signature Validation

@Component

public class SignatureValidator {

private final String appSecret;

public boolean isValid(String payload, String signature) {

if (signature == null || !signature.startsWith("sha256=")) {

return false;

}

String expected = "sha256=" + HmacUtils.hmacSha256Hex(

appSecret.getBytes(UTF_8), payload.getBytes(UTF_8));

return MessageDigest.isEqual(

expected.getBytes(UTF_8),

signature.getBytes(UTF_8)  // constant-time comparison

);

}

}

# 8. Deployment Architecture

## 8.1 Heroku Deployment

Heroku App: smart-bot-platform

├── Dyno: web (Standard-1X, 512MB RAM)  — $7/mo

├── Add-on: Heroku Postgres (Mini)       — $5/mo

├── Add-on: Heroku Key-Value Store (Mini) — $3/mo

├── Buildpack: heroku/java

└── Procfile: web: java -jar bot-app/target/bot-app.jar

Total: ~$15/mo for ALL bots combined

## 8.2 Dockerfile (Alternative)

FROM eclipse-temurin:21-jre-alpine

WORKDIR /app

COPY bot-app/target/bot-app-*.jar app.jar

EXPOSE 8080

ENTRYPOINT ["java", "-Xmx384m", "-Xms256m",

"-XX:+UseG1GC", "-jar", "app.jar"]

## 8.3 CI/CD Pipeline

GitHub Actions: .github/workflows/ci.yml

on: push to main / pull_request

│

├─ Step 1: Build (mvn clean package -DskipTests)

├─ Step 2: Unit Tests (mvn test)

├─ Step 3: Integration Tests (mvn verify -Pit)

│          └─ Testcontainers: Postgres + Redis

├─ Step 4: Build Docker image (optional)

└─ Step 5: Deploy to Heroku (main branch only)

└─ heroku container:push web

⚠ JVM Memory on Heroku

Heroku Standard-1X gives 512MB. Spring Boot 3.3 + Java 21 with G1GC comfortably runs in 384MB max heap. Set -Xmx384m -Xms256m. Monitor with heroku logs --tail and watch for OOM kills. If needed, upgrade to Standard-2X (1GB) for $25/mo.

# 9. Migration Plan: Node.js to Spring Boot

This is the most critical section. You have a working Node.js bot serving real customers. The migration must be zero-downtime.

## 9.1 Migration Strategy: Strangler Fig

Run both systems simultaneously. Gradually move traffic from Node.js to Spring Boot. Never cut over all at once.

Phase 1: Build & Test (Weeks 1-6)

┌─────────────────────┐    ┌─────────────────────┐

│  Node.js Bot        │    │  Spring Boot         │

│  (PRODUCTION)       │    │  (DEVELOPMENT)       │

│  ← ALL traffic      │    │  ← test traffic only │

└─────────────────────┘    └─────────────────────┘

Phase 2: Shadow Mode (Week 7-8)

┌─────────────────────┐    ┌─────────────────────┐

│  Node.js Bot        │───▶│  Spring Boot         │

│  (PRODUCTION)       │    │  (SHADOW - read only)│

│  ← ALL traffic      │    │  ← copies of traffic │

└─────────────────────┘    └─────────────────────┘

(Spring Boot receives same messages, processes

them, but does NOT reply to users. Logs only.

Compare output with Node.js for correctness.)

Phase 3: Cutover (Week 9)

┌─────────────────────┐    ┌─────────────────────┐

│  Node.js Bot        │    │  Spring Boot         │

│  (STANDBY)          │    │  (PRODUCTION)        │

│  ← zero traffic     │    │  ← ALL traffic       │

└─────────────────────┘    └─────────────────────┘

(Switch webhook URL in Meta dashboard.

Keep Node.js running for 2 weeks as rollback.)

⚠ Non-Negotiable Rule

Do NOT migrate the laundry bot to Spring Boot AND build the pharmacy bot at the same time. Migrate first, stabilize, then add new bots. Trying to do both simultaneously is how projects fail silently — you will not know if bugs come from the migration or the new feature.

# 10. Implementation Plan (12 Weeks)

## Phase 1: Foundation (Weeks 1-3)

Goal: Maven project structure, core abstractions, build pipeline. No bot logic yet.

| Wk | Task | Details | Deliverable |
| --- | --- | --- | --- |
| 1 | Setup | Init Maven parent + 6 modules, configure Spring Boot 3.3, Java 21, add Spring Web, Data JPA, Data Redis, Flyway, Jackson, Lombok | Compiling empty project |
| 1 | Docker | docker-compose.yml with PostgreSQL 16 + Redis 7 for local dev | docker-compose up works |
| 1 | CI/CD | GitHub Actions: build, test, deploy to Heroku | Green pipeline on push |
| 2 | Core | Implement Bot, Flow, StateManager, ConversationState, IncomingMessage, OutgoingMessage, BotRouter, all in bot-core module | Core module with tests |
| 2 | WhatsApp | Implement WebhookController (GET verify + POST messages), SignatureValidator, WhatsAppClient (send text, interactive, template), WebhookPayloadParser | Webhook responds 200 |
| 3 | Database | Core Flyway migrations (businesses, messages, payments tables), Spring Data JPA repositories | Schema created on startup |
| 3 | Tests | Unit tests for BotRouter, StateManager, SignatureValidator. Integration test with Testcontainers (Postgres + Redis) | 80%+ coverage on core |

## Phase 2: Laundry Bot Migration (Weeks 4-6)

Goal: Port the existing Node.js laundry bot to the bot-laundry module. Feature parity, not feature additions.

| Wk | Task | Details | Deliverable |
| --- | --- | --- | --- |
| 4 | Flows | Port WelcomeFlow, MachineStatusFlow from Node.js. Map every existing conversation path. | 2 flows working |
| 4 | MQTT | Spring Integration MQTT or Eclipse Paho for ESP32 communication. Port machine status polling. | Machine status via MQTT |
| 5 | Payment | Port CamPay, MTN MoMo, Wave integrations to bot-payment module. Implement PaymentWebhookController for callbacks. | Test payments work |
| 5 | Flows | Port PaymentFlow, ReservationFlow. Handle edge cases from Node.js (timeouts, retries, error messages). | 4 flows working |
| 6 | E2E Test | End-to-end test with real WhatsApp sandbox. Compare every response with Node.js output. Fix discrepancies. | Parity with Node.js |
| 6 | Shadow | Deploy to Heroku staging. Forward copies of production traffic. Log responses without sending. Compare. | Shadow mode running |

## Phase 3: Cutover + Pharmacy Bot (Weeks 7-9)

Goal: Switch production to Spring Boot. Begin pharmacy bot development.

| Wk | Task | Details | Deliverable |
| --- | --- | --- | --- |
| 7 | Cutover | Switch webhook URL in Meta Business Manager from Node.js to Spring Boot. Monitor error rates for 48h. Keep Node.js on standby. | Spring Boot in production |
| 7 | Stabilize | Fix any production issues. Monitor JVM memory, response times, Redis connections. Tune if needed. | Stable 48h in production |
| 8 | Pharmacy | Create bot-pharmacy module. Implement PharmacyBot, PharmacyConfig. Design flows: ProductSearchFlow, ProductReservationFlow. | Pharmacy module compiles |
| 8 | Inventory | Build InventoryService. Create pharmacy_products, pharmacy_reservations tables. Seed test data. | Inventory API working |
| 9 | Flows | Implement all pharmacy flows. WhatsApp interactive lists for product categories. Reservation confirmation with pickup time. | Pharmacy bot testable |
| 9 | Deploy | Register new WhatsApp Business Account for pharmacy. Configure phone_number_id in application.yml. Deploy. | Pharmacy bot live |

## Phase 4: Hardening + Doctor Bot (Weeks 10-12)

Goal: Production hardening. Begin healthcare bot if client is ready.

| Wk | Task | Details | Deliverable |
| --- | --- | --- | --- |
| 10 | Monitoring | Structured logging (Logback JSON), Spring Actuator health checks, Heroku metrics dashboard, uptime alerts. | Observability in place |
| 10 | Admin API | Basic REST endpoints: list bots, check health, view recent messages, toggle bot enabled/disabled. | Admin endpoints live |
| 11 | Doctor Bot | Create bot-doctor module if healthcare client is confirmed. Implement appointment booking flows. | Doctor module started |
| 11 | Resilience | Add circuit breakers (Resilience4j) on payment calls and WhatsApp API. Implement retry with exponential backoff. | Resilient external calls |
| 12 | Load Test | Simulate 50 concurrent conversations across 3 bots. Verify no cross-contamination, no memory leaks, no state corruption. | Load test report |
| 12 | Docs | API documentation (SpringDoc/OpenAPI), README, deployment runbook, client onboarding checklist. | Documentation complete |

# 11. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Spring Boot OOM on Heroku 512MB | Medium | High | Set -Xmx384m. Monitor with Actuator. Upgrade to Standard-2X if needed ($25/mo). |
| Migration breaks laundry bot | Low | Critical | Shadow mode testing. Keep Node.js on standby for 2 weeks. Instant rollback via Meta webhook URL change. |
| One bot crashes all bots | Medium | High | Try-catch isolation in BotRouter. @Async processing. Global exception handler. |
| Redis connection loss | Low | Medium | Graceful degradation: treat as new conversation. Log warning. Auto-reconnect. |
| Duplicate message processing | High | Medium | Redis SETNX idempotency check on whatsapp_msg_id with 24h TTL. |
| Payment double-charge | Low | Critical | Idempotency key on payment initiation. Database unique constraint on provider_ref. |
| Meta webhook timeout (>5s) | Medium | Medium | Respond 200 immediately. Process async with @Async. Never block webhook response. |
| Solo developer burnout | High | Critical | 12-week plan with clear phases. Ship incrementally. No perfectionism — functional beats elegant. |

## 11.1 Technology Dependencies

| Dependency | Version | Notes |
| --- | --- | --- |
| Java | 21 (LTS) | Supported until September 2028. Use Temurin distribution. |
| Spring Boot | 3.3.x | Latest stable. Spring 6 under the hood. |
| PostgreSQL | 16 | Heroku Postgres Mini or Essential. |
| Redis | 7.x | Heroku Key-Value Store (Mini plan). |
| Flyway | 10.x | Database migration tool. Integrated with Spring Boot. |
| Resilience4j | 2.x | Circuit breaker for external API calls. |
| Testcontainers | 1.19+ | Integration tests with real Postgres + Redis. |
| Jackson | 2.17+ | JSON parsing for webhook payloads. |

# 12. What NOT to Build (Yet)

Based on the full review of all our previous discussions, these are features we designed in earlier chats that you should explicitly defer:

| Feature | Why We Discussed It | Why Defer It |
| --- | --- | --- |
| Config-driven flow engine | 80/20 JSON configuration claim | Unvalidated. Custom code per client is faster for a service company. |
| Flow Library (DB-stored flows) | Multi-tenant template reuse | You have 1 client. Templates are premature abstraction. |
| Plugin system | Custom logic per industry | Maven modules already provide this. No runtime plugins needed. |
| Kong API Gateway | Enterprise security perimeter | Zero external API consumers. Heroku routing is sufficient. |
| RabbitMQ message queue | Async processing at scale | @Async + Spring TaskExecutor handles your volume. |
| Redis Cluster + Sentinel | High availability | Single Redis instance handles 100K+ ops/sec. You have < 100. |
| Jaeger distributed tracing | Debugging microservices | You have a monolith. Structured logging is sufficient. |
| Multi-channel (Telegram, SMS) | Future channel support | All clients use WhatsApp. Cross that bridge when a client asks. |
| Full admin dashboard (React) | Business config management | Build basic REST admin endpoints first. Dashboard when you have 5+ clients. |

This document is a living architecture. Review and update after each phase completion. The best architecture is the one that ships.